# Product Requirements Document (PRD)

## AI-Powered Alumni Engagement System + Engagement Analytics Dashboard

| Field | Details |
| --- | --- |
| Version | 1.0 |
| Date | March 07, 2026 |
| Status | Draft |
| Prepared For | Indore Institute of science and Technology |
| Project Owner | Nandini Singh |
| Author |  |
| Reviewers | [IT Director], [Alumni Director], [Advancement Lead] |
| Approval | [VP Institutional Advancement] |
| Next Review Date | [30 days post-implementation] |

## 1. Executive Summary

### 1.1 Vision

Transform the alumni experience by deploying an intelligent, 24/7 AI-powered engagement system that automates mentorship matching, job referrals, and donation inquiries while providing real-time analytics to optimize fundraising strategies and alumni relations performance.

### 1.2 Problem Statement

Current alumni engagement processes suffer from three critical pain points:

- Engagement Drop-off: Alumni abandon portals due to outdated interfaces and delayed responses to professional inquiries.

- Delayed Response Times: Career and alumni offices are overwhelmed during peak periods like reunions and graduation seasons.

- No Data-Driven Decisions: Lack of visibility into donation funnels, mentorship success rates, and regional alumni density.

### 1.3 Solution Overview

A dual-component system:

- AI Alumni Agent: WhatsApp + Website integration handling mentorship requests, job matching, and donation guidance.

- Engagement Dashboard: Real-time tracking of active mentorships, conversion-to-donation, regional heat maps, and referral ROI.

## 2. Product Objectives & Success Metrics

### 2.1 Primary Objectives

| Objective | KPI | Target | Measurement Method |
| --- | --- | --- | --- |
| Automate Career Queries | First-contact resolution rate | $\ge 80\%$ | AI Agent analytics |
| Reduce Response Time | Average response time | < 2 minutes | System logs |
| Increase Giving | Donation-to-inquiry rate | +25% YoY | Stripe/CRM integration |
| Improve Office Efficiency | Time saved per staff member | 15 hrs/week | Time-tracking |
| Data-Driven Optimization | Decision latency | Real-time | Dashboard usage |

## 3. User Personas

### 3.1 Primary Users

- Alumni Mentors: Successful professionals wanting to give back with low-friction tools.

- Students/Recent Grads: Tech-savvy users seeking instant career guidance and high-trust job referrals.

### 3.2 Secondary Users

- Alumni Relations Managers: Need visibility into team performance and ROI for marketing spend.

- Institution Leadership: Require enrollment/engagement trend analysis and competitive benchmarking data.

## 4. Functional Requirements

### 4.1 AI Alumni Agent Module

| Feature | Description | Priority |
| --- | --- | --- |
| 24/7 Availability | Always-on support for career and donation queries. | P0 |
| Intent Recognition | NLP processing for mentorship, job, and giving intents. | P0 |
| Semantic Matching | AI-driven pairing of mentors and mentees based on bio analysis. | P0 |
| Job Referral Hub | Automated matching of resumes to alumni-posted jobs. | P1 |
| Donation Guidance | Fee payment guidance and Stripe link sharing. | P1 |

### 4.2 Analytics Dashboard Module

- Real-Time Tracking: Live conversation counters and topic trend analysis for emerging queries.

- Conversion Funnels: Tracking users from initial engagement to active mentorship or successful donation.

- Regional Heat Maps: Geographic distribution of active alumni and regional career preference analysis.

- Staff Scorecards: Measuring response times and successful referral rates.

## 5. Technical Requirements

### 5.1 Architecture & Technology Stack

- NLP Engine: Gemini 1.5 Pro + RAG for high accuracy and context awareness.

- Orchestration: n8n (Self-hosted) for visual workflow management and API routing.

- Vector Database: Supabase (pgvector) for semantic career and bio search.

- Cloud Infrastructure: AWS/Azure for scalability and compliance.

## 6. Non-Functional Requirements

### 6.1 Performance & Security

- Uptime: 99.9% excluding scheduled maintenance.

- AI Response Time: < 2 seconds for primary chat interactions.

- Data Encryption: AES-256 at rest and TLS 1.3 in transit.

- Compliance: GDPR and local data protection act adherence.

## 7. User Experience (UX) Requirements

### 7.1 Agent Personality

- Tone: Friendly, professional, and encouraging.

- Greeting: "Hi there! I'm [Name], your virtual Alumni Guide. I can help you find a mentor, a job referral, or guide you on how to support our next generation. What would you like to know?".

### 7.2 Dashboard UX

- Design Principles: Mobile-responsive access, dark mode support, and customizable drag-and-drop widgets.

- Interactions: One-click export to PDF/Excel and drill-down from heat maps to individual profiles.

## 8. Implementation Roadmap

The project will be executed in three major phases to ensure a stable rollout of the AI capabilities.

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 1: Foundation | 4 Weeks | Database schema design, n8n environment setup, and Gemini API integration. |
| Phase 2: AI Core | 6 Weeks | Development of semantic matching workflows and chatbot intent training. |
| Phase 3: Integration | 4 Weeks | Stripe payment gateway connection and admin dashboard finalization. |
| Phase 4: Launch | 2 Weeks | Beta testing with a select group of alumni and full production deployment. |

## 9. Risk Assessment & Mitigation

This section identifies potential roadblocks for the AI Alumni Connect system and provides strategies to prevent them.

| Risk Category | Potential Risk | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Technical | AI Hallucination (AI provides incorrect mentor or job info) | High | Use RAG (Retrieval-Augmented Generation) to ground the AI's responses strictly in your Supabase database. |
| Technical | API Rate Limiting (Exceeding Gemini's free tier) | Medium | Implement caching in n8n for common FAQs and optimize workflow triggers. |
| Engagement | Low Mentor Participation | High | Implement "One-Click Approve" for mentorship requests to minimize time commitment for busy alumni. |
| Data/Security | Data Breach of Alumni PII | Critical | Use AES-256 encryption and implement Supabase Row Level Security (RLS). |
| Legal | Non-compliance with Data Laws | High | Ensure explicit WhatsApp opt-ins and follow GDPR/local data protection standards. |

## 10. Budget Estimate (MVP Phase)

Your goal is a $0 budget for the initial development phase by utilizing free tiers and self-hosted tools.

| Component | Provider/Tool | Estimated Cost (Monthly) | Notes |
| --- | --- | --- | --- |
| Logic Layer | n8n (Desktop/Self-hosted) | $0 | Running locally or on a personal computer. |
| Intelligence | Gemini 1.5 Pro | $0 | Utilizing the Free Tier from Google AI Studio. |
| Database | Supabase | $0 | Free Tier includes 500MB storage and 5GB bandwidth. |
| Frontend | Vercel | $0 | Free for hobbyists/personal projects. |
| Domain | Optional | $10 - $15 (Yearly) | Cost only applies if a custom URL is purchased. |
| Total |  | $0.00 | Estimated MVP Cost |

## 11. Appendix

Supplementary information to support the implementation.

- 11.1 Data Schema Placeholder: A list of required fields for the Alumni, Jobs, and Mentorship tables in Supabase.

- 11.2 n8n Workflow Blueprint: Visual documentation of the "Mentorship Match" and "Job Referral" logic flows.

- 11.3 AI System Prompt: The foundational instruction set used to define the AI Agent's persona and limitations.